FRESHPLAN

Smart Meal Planner and Food Spoilage Prevention System

WEEK 4 REPORT

Monitoring, Reporting, and Process Improvement

| Item | Details |
| --- | --- |
| Student Name | Kedarisetti Sailaja Devi |
| Internship | YUVAIntern / NSDC – Data Science Project Coordinator |
| Project Type | Individual Data Science Project |
| Project Duration | 5 Weeks |
| Week 4 Period | 28 September – 04 October 2026 |
| Technology Focus | Python ¦ Pandas ¦ NumPy ¦ Matplotlib ¦ Scikit-learn (future) ¦ SQLite |
| Week 4 Focus | Performance monitoring, KPI tracking, reporting, corrective actions, dashboard planning and process improvement |

# 1. Executive Summary

Week 4 moves FreshPlan from implementation and initial testing into a controlled monitoring and improvement stage. Weeks 1–3 established the project scope, data requirements, Python workflow, expiry/urgency features, recommendation baseline, quality checks, edge cases, ethics and version-control practices. Week 4 converts those foundations into measurable project monitoring.

The monitoring plan will track data quality, recommendation performance, testing quality, project progress, reporting completeness and process risks. Python tools such as Pandas, NumPy and Matplotlib will calculate KPIs and produce charts. A compact dashboard will provide a single view of current status, while weekly reports will record deviations, causes, corrective actions and proposed improvements.

Important scope control: the Week 4 plan does not claim completed performance results where Weeks 1–3 only defined targets or sample values. Actual KPI values will be entered after the relevant data, test cases and implementation results are measured.

# 2. Connection Between Weeks 1, 2, 3 and 4

| Week | Main Work | Week 4 Use |
| --- | --- | --- |
| Week 1 | Planning, scope, risks, timeline and success criteria | Provides baseline targets, milestones and risk thresholds. |
| Week 2 | Data acquisition, dictionary, cleaning, source tracking and quality goals | Provides data-quality KPIs and traceability checks. |
| Week 3 | Python implementation, EDA, features, recommendation baseline, QA and edge cases | Provides implementation KPIs, test KPIs and recommendation checks. |
| Week 4 | Monitoring, reporting, corrective action and process improvement | Measures progress against targets and converts findings into improvements. |

Week 4 therefore acts as the control layer between implementation and final submission: Measure → Compare → Explain → Correct → Re-test → Report.

# 3. Week 4 Objectives

Define a practical KPI framework linked directly to FreshPlan objectives and earlier targets.

Track data quality using completeness, duplicates, valid dates, category coverage and source traceability.

Track recommendation and testing quality without presenting prototype rules as official food-safety decisions.

Use Python analytics to calculate metrics consistently and generate monitoring charts.

Create a dashboard layout showing KPI status, trends, risks, test results and corrective actions.

Establish weekly reporting responsibilities, evidence requirements and stakeholder communication.

Define a corrective-action protocol for metrics that fall below target.

Record improvement proposals, implement feasible changes, and re-test before accepting changes.

Maintain Git/GitHub version traceability and documentation of major corrections.

# 4. KPI and Performance Metrics Framework

The KPI framework is intentionally small enough for an individual student project while covering the main FreshPlan control areas.

| KPI | Definition / Formula | Target or Control | Frequency | Action if Below Target |
| --- | --- | --- | --- | --- |
| Required-field completeness | Non-missing required fields ÷ required fields × 100 | ≥95% | Weekly / each data refresh | Inspect missing fields; correct source/template; re-run validation. |
| Duplicate rate | Duplicate records ÷ total records × 100 | <2% | Weekly | Check duplicate IDs/records and remove only after verification. |
| Valid retained dates | Valid parsed date records ÷ retained date records × 100 | 100% | Each data refresh | Reject/repair invalid dates; inspect date rules. |
| Food inventory coverage | Count of validated food records | 150–200 planned target | Weekly | Expand controlled records or document limitation. |
| Recipe coverage | Count of unique recipe records | 100+ planned target | Weekly | Add permitted/project-created recipes if needed. |
| Category coverage | Number of unique food categories | 20+ planned target | Weekly | Review missing/over-broad categories. |
| Source traceability | External retained records with source note ÷ external retained records × 100 | 100% | Each source refresh | Add source/reference date or remove unsupported record. |
| Core test pass rate | Passed core test cases ÷ executed core test cases × 100 | ≥90% prototype goal | Each test cycle | Investigate failed cases; fix and re-test. |
| Recommendation match rate | Valid recommendations meeting ingredient/filter rules ÷ tested recommendations × 100 | Project QA target ≥90% | Each test cycle | Inspect matching/filter logic. |
| Urgency classification consistency | Cases matching defined prototype urgency rules ÷ tested cases × 100 | 100% rule consistency | Each test cycle | Review Days_To_Expiry and thresholds. |
| Report completeness | Required report evidence sections completed ÷ required sections × 100 | 100% | Weekly | Complete missing evidence before review. |
| Milestone completion | Completed planned Week 4 tasks ÷ planned tasks × 100 | 100% | Weekly | Re-prioritise core tasks and defer optional work. |

Note: Targets marked as project targets come from the earlier FreshPlan plan. A KPI target is a monitoring threshold, not proof that the target has already been achieved.

# 5. KPI Status Method

| Status | Meaning | Response |
| --- | --- | --- |
| GREEN – On Target | Metric meets the defined target/control. | Continue current process and record evidence. |
| AMBER – Watch | Metric is close to the target, trending negatively, or has a minor deviation. | Investigate cause and assign a preventive action. |
| RED – Corrective Action | Metric materially misses target or a critical QA/traceability issue is identified. | Open corrective action, fix, re-test and document closure. |

For a student project, status should be based on transparent rules rather than subjective judgement. The exact amber range can be configured after the first measured baseline; until then, the dashboard should display the measured value and target separately.

# 6. Python Analytics and Monitoring Workflow

Python will provide a repeatable monitoring pipeline. Pandas will calculate tabular KPIs, NumPy will support numerical calculations, Matplotlib will generate charts, and SQLite can store structured project records if used in the prototype. Scikit-learn remains optional and should only be used if the project has enough consistent labelled data.

| Tool / Library | Monitoring Use | Example Output |
| --- | --- | --- |
| Python | Automate KPI calculations and monitoring workflow | Weekly KPI summary |
| Pandas | Load, clean, group and validate data | Completeness, duplicate and category metrics |
| NumPy | Numerical calculations and threshold logic | Aggregated KPI values |
| Matplotlib | Create monitoring charts | Bar chart, trend chart, KPI plot |
| SQLite | Store inventory/recipe/test records where used | Queryable project history |
| Scikit-learn (future) | Model evaluation only if sufficient labelled data exists | Accuracy/precision/recall comparison |
| Jupyter Notebook / IDE | Run and document analysis | Reproducible monitoring notebook |
| Git/GitHub | Track code and corrective changes | Version history and change evidence |

## 6.1 Example KPI Calculation Logic

import pandas as pd

df = pd.read_csv("food_inventory.csv")

required = ["Food_ID", "Food_Name", "Category",
            "Quantity", "Unit", "Storage_Location"]

completeness = (
    df[required].notna().sum().sum()
    / (len(df) * len(required))
) * 100

duplicate_rate = df.duplicated().mean() * 100

df["Expiry_Date"] = pd.to_datetime(
    df["Expiry_Date"], errors="coerce"
)
valid_date_rate = df["Expiry_Date"].notna().mean() * 100

kpis = {
    "Completeness_%": round(completeness, 2),
    "Duplicate_Rate_%": round(duplicate_rate, 2),
    "Valid_Date_%": round(valid_date_rate, 2),
}
print(kpis)

# 7. Dashboard Layout Design

The Week 4 dashboard should be compact and readable. It can be implemented in a Jupyter/Matplotlib report first; a more interactive dashboard can be considered later.

| Dashboard Area | Displayed Information | Visual |
| --- | --- | --- |
| Header | FreshPlan ¦ Week 4 ¦ Monitoring date ¦ Dataset version | Title + metadata |
| KPI Cards | Completeness, duplicate rate, valid dates, test pass rate | Four large KPI cards |
| Data Quality | Missing fields, duplicates, category coverage | Bar chart / table |
| Recommendation QA | Match rate, failed cases, urgency consistency | Bar chart |
| Progress | Week 4 tasks completed vs planned | Progress bar |
| Risk Panel | Open risks, severity, owner/action | Risk table |
| Trend Area | KPI values across monitoring cycles | Line chart |
| Corrective Actions | Open / in progress / closed actions | Action table |

Suggested wireframe:

┌──────────────────────────────────────────────────────────┐
│ FRESHPLAN WEEK 4 MONITORING DASHBOARD                  │
├────────────┬────────────┬────────────┬─────────────────┤
│ Completeness│ Duplicate  │ Valid Dates│ Test Pass Rate  │
│   XX.X%     │   X.XX%    │   XX.X%    │    XX.X%        │
├─────────────────────────┬──────────────────────────────┤
│ Data Quality Chart      │ Recommendation QA Chart      │
│ Missing / duplicate /   │ Match / fail / edge cases   │
│ category coverage       │                              │
├─────────────────────────┼──────────────────────────────┤
│ KPI Trend               │ Risks + Corrective Actions   │
│ Week 2 → Week 4         │ Owner | Action | Status      │
└─────────────────────────┴──────────────────────────────┘

# 8. Periodic Reporting Mechanism

| Report | Frequency | Content | Stakeholders / Reviewer | Evidence |
| --- | --- | --- | --- | --- |
| Daily working check | As needed during implementation | Errors, failed tests, data issues, completed tasks | Project Coordinator (student) | Notebook output, test log, Git commit |
| Weekly KPI report | Once per week | KPI values vs targets, trends, risks, corrective actions | Project Coordinator; faculty/internship evaluator when required | KPI table + charts |
| Milestone review | End of Week 4 | Recommendation QA, dashboard, improvement proposals, unresolved risks | Project Coordinator + faculty/evaluator | Review checklist + versioned report |
| Final monitoring summary | Week 5 | Final KPI status, major improvements, limitations and lessons learned | Faculty/evaluator | Final report + demonstration evidence |

Because FreshPlan is an individual project, the student remains responsible for collecting evidence, calculating KPIs, documenting actions and updating the report. Faculty or internship evaluators can review the documented results and provide feedback; they are not treated as project team members.

# 9. Weekly Reporting Cycle

1. Collect current inventory, recipe and test data.

2. Run validation checks and confirm dataset/version used.

3. Calculate KPIs with Python.

4. Compare measured values with predefined targets.

5. Identify deviations, trends and new risks.

6. Record root cause and corrective/preventive action.

7. Implement feasible correction in code, data or process.

8. Re-run affected tests and KPI calculations.

9. Update dashboard and weekly report.

10. Record the final decision, evidence and remaining limitation in Git/documentation.

# 10. Corrective Action and Process Improvement Protocol

| Step | Question | Required Output |
| --- | --- | --- |
| Detect | Which KPI or test result deviated? | Deviation record |
| Verify | Is the deviation caused by data, code, rule, source or process? | Verified issue |
| Analyse | What is the most likely root cause? | Root-cause note |
| Prioritise | Does it affect core functionality, data validity or safety communication? | Priority level |
| Correct | What change can address the cause? | Code/data/process change |
| Re-test | Did the correction solve the issue without creating another issue? | Test evidence |
| Monitor | Does the KPI improve in the next cycle? | Updated KPI |
| Close | Is the issue resolved or formally accepted as a limitation? | Closure note |

## 10.1 Corrective Action Triggers

Required-field completeness falls below 95%.

Duplicate rate reaches or exceeds 2%.

Any retained date field fails validation.

External reference information lacks traceability.

Core test pass rate falls below the 90% prototype goal.

A recommendation violates ingredient-availability or selected-filter rules.

Urgency output does not match the documented prototype rule.

A critical edge case produces misleading output.

A Week 4 core milestone is not completed on schedule.

# 11. Example Monitoring Scenarios and Improvement Actions

| Observed Finding | Possible Root Cause | Corrective Action | Re-test |
| --- | --- | --- | --- |
| Completeness below target | Missing storage/date values | Improve input template; validate required fields before analysis. | Run completeness check on refreshed dataset. |
| Duplicate rate above target | Repeated Food_ID or repeated records | Check unique IDs; verify duplicates before removal. | Recalculate duplicate rate. |
| Recommendation match rate low | Ingredient parsing/filter logic too strict | Review ingredient matching and missing-ingredient handling. | Run normal + partial-match cases. |
| Urgency classification mismatch | Date parsing or threshold implementation error | Review Days_To_Expiry and rule function. | Run expired, 0–2, 3–5, 6–10 and >10 day cases. |
| Report evidence incomplete | Results documented manually too late | Use a weekly evidence checklist and save outputs after each run. | Review report checklist before milestone closure. |
| Project scope expanding | Optional features taking time from core work | Freeze optional features; prioritise core monitoring and testing. | Review Week 5 plan against core scope. |

# 12. Process Improvement Strategy

Week 4 improvements should strengthen reliability without making the student project unnecessarily complex.

Standardise a single KPI table and reuse it each week.

Automate repetitive calculations with Python instead of manually calculating percentages.

Use a fixed test dataset plus edge cases so changes can be compared consistently.

Keep recommendation logic explainable and document each rule before changing it.

Maintain a correction log containing issue, cause, action, test result and date.

Use Git/GitHub commits to preserve working versions before major changes.

Separate measured results from project targets and sample/demo values in all reports.

Keep food-safety communication cautious: estimated shelf-life fields are guidance and not guaranteed safety decisions.

Defer advanced ML, image recognition and other optional features if they threaten core monitoring or testing completion.

# 13. Week 4 Risk Monitoring

| Risk | Early Warning | Monitoring Metric | Mitigation |
| --- | --- | --- | --- |
| Limited project time | Core Week 4 tasks slipping | Milestone completion | Prioritise dashboard, KPI, QA and report; defer optional features. |
| Poor data quality | Missing/inconsistent fields | Completeness + duplicate rate | Validate before analysis; maintain clean test set. |
| Incorrect recommendation | Failed QA cases | Test pass / match rate | Review rules and re-test edge cases. |
| Over-complex ML | Time spent without useful result | Core milestone progress | Keep rule-based baseline as primary approach. |
| Source/licensing issue | Unclear reference or usage | Traceability rate | Record source notes and use permitted information. |
| Misleading food-safety interpretation | User could read estimate as guarantee | Exception/ethics review | Use caution messages and documented limitations. |

# 14. Monitoring Evidence and Documentation Checklist

KPI calculation output saved for each monitoring cycle.

Dataset version/date recorded.

Data-quality summary retained.

Test-case results retained, including failed cases.

Corrective-action log updated.

Dashboard charts generated from the measured dataset.

Git/GitHub version or change record updated.

Weekly report includes target, actual value, status, reason and action.

Sample/demo values are explicitly labelled as examples.

Known limitations and unresolved risks are visible in the report.

# 15. Week 4 Seven-Day Execution Plan

| Day | Activity | Expected Evidence |
| --- | --- | --- |
| Day 1 | Review Weeks 1–3 targets, QA checklist and current project version | Confirmed KPI list + baseline checklist |
| Day 2 | Prepare KPI calculation script in Python | KPI output table |
| Day 3 | Run data-quality and recommendation tests | Test log + failure list |
| Day 4 | Generate Matplotlib charts and dashboard layout | Dashboard visuals |
| Day 5 | Analyse deviations and perform corrective actions | Corrective-action log |
| Day 6 | Re-test corrected workflow and update KPI status | Before/after evidence |
| Day 7 | Prepare Week 4 report, review limitations and define Week 5 finalisation actions | Final Week 4 report + Week 5 action list |

# 16. Expected Week 4 Deliverables

Detailed KPI and performance-metric framework.

Python-based KPI calculation workflow.

FreshPlan monitoring dashboard layout.

Weekly reporting mechanism and stakeholder/reviewer plan.

Corrective-action and process-improvement protocol.

Recommendation and data-quality QA results structure.

Risk-monitoring table and mitigation plan.

Seven-day Week 4 execution schedule.

Monitoring evidence checklist.

Week 5 improvement/finalisation inputs.

# 17. How Week 4 Improves the Earlier Project Work

| Earlier Limitation / Need | Week 4 Improvement |
| --- | --- |
| Week 1 defined targets but did not yet measure them. | Week 4 creates a repeatable KPI measurement cycle. |
| Week 2 defined data-quality goals and source tracking. | Week 4 turns these into monitored KPIs with corrective triggers. |
| Week 3 defined QA and edge cases. | Week 4 connects failed tests to corrective action and re-testing. |
| Recommendation logic was intentionally a prototype baseline. | Week 4 monitors its consistency and match performance without overstating validation. |
| Project risks were identified. | Week 4 adds ongoing risk indicators and action ownership. |
| Reporting was part of the overall workflow. | Week 4 defines report frequency, evidence, dashboard structure and review points. |
| Advanced ML was only a future option. | Week 4 keeps advanced ML conditional on sufficient data and stable core performance. |

This makes the Week 4 work more evaluation-ready because each important claim can be connected to a metric, evidence source, review frequency and corrective action.

# 18. Limitations and Responsible Interpretation

The targets inherited from Weeks 1–3 are project goals, not measured outcomes.

Prototype urgency thresholds are project rules for prioritisation and are not official food-safety limits.

Recommendation match rate measures implementation consistency against project rules; it does not establish that recommendations are nutritionally optimal or food-safe.

Small datasets can limit the reliability of trend analysis and any future machine-learning evaluation.

A dashboard should not hide missing data or uncertainty; unresolved issues should remain visible.

External food-storage references must remain traceable and should not be presented as guarantees for an individual food item.

# 19. Conclusion

Week 4 provides FreshPlan with a practical monitoring and reporting layer that connects the project plan to measurable evidence. The approach tracks data quality, implementation quality, recommendation consistency, testing, schedule progress and risks using clear KPIs. Python, Pandas, NumPy and Matplotlib provide a repeatable method for calculating and visualising the results.

The most important process improvement is the closed feedback loop: a deviation is measured, investigated, corrected, re-tested and monitored again. This prevents the report from becoming only a description of the project and instead demonstrates continuous evaluation. The plan remains suitable for an individual student by prioritising core functions, explainable rules and manageable automation.