YUVAINTERN – NSDC INTERNSHIP

FRESHPLAN

– Food Management and Waste Reduction System

PROJECT WORK – WEEK 1

Project Planning and Strategy Development

| Item | Details |
| --- | --- |
| Student name | Kedarisetti sailaja devi |
| Project Name | FreshPlan – Food Management and Waste Reduction System |
| Role | Data Science Project Coordinator |
| Project Duration | 5 Weeks |
| Planned Period | 07-Sep-2026 to 12-Oct-2026 |
| Technology Focus | Python ¦ Pandas ¦ NumPy ¦ Matplotlib ¦ Scikit-learn ¦ Data Analysis |
| Week 1 Focus | Planning, scope, data workflow, resources, risks and timeline |

1. Executive Summary

FreshPlan is a student-level data science project designed to help users manage food items, understand their stored information, prioritize items that need attention, and reduce avoidable household food waste. The first version will use a simple Python-based workflow with structured food data, basic analysis, and explainable recommendation rules.

For the initial prototype, the project will target a sample dataset of at least 30 food-item records. The system will aim to provide four main outputs for each valid record: food information, an estimated usable-period field, a storage recommendation field, and a priority/risk category. The prototype will also demonstrate meal suggestions and simple visual summaries.

The Week 1 plan focuses on creating a clear foundation before development. The main quantitative planning goals are: complete 100% of the agreed core requirements before adding optional features; prepare at least 30 sample records; define at least 5 measurable project risks with mitigation actions; and complete a five-week schedule with weekly milestones. A prototype target of at least 90% correct output on a small set of manually checked test cases will be used as a development goal, not as a completed result.

The project will follow a phased approach: collect and structure data, clean and validate it, build simple analysis and recommendation rules, test the outputs, and finally prepare the project report and demonstration. More advanced ideas such as machine learning, image recognition, regional-language support, or waste-pattern prediction can be considered only after the core system works.

2. Problem Statement

People may have food items at home but may not have an organized way to record what they have, identify which items need attention first, or connect available items with simple meal suggestions. This can lead to unused food and unnecessary waste.

FreshPlan addresses this problem by organizing food information in a small structured dataset and applying Python-based analysis and recommendation rules. The system is planned as a guidance tool: it will show estimated periods and categories based on the available project data rather than claiming an exact spoilage date.

3. Project Objectives

Create a structured dataset containing food name, category, storage method, quantity, date information and other useful fields.

Allow a user to add and retrieve food-item information in a simple format.

Calculate or display an estimated usable-period field using the project's defined sample rules.

Assign a simple priority or risk category so that urgent items can be viewed first.

Provide storage suggestions and basic meal suggestions from the available data.

Use charts or summaries to communicate simple patterns in the sample data.

Test the core functions using manually checked sample cases before finalizing the prototype.

4. Project Scope

In Scope

Food-item data entry and retrieval.

Basic data cleaning and validation using Python.

Estimated usable-period and priority/risk fields.

Storage guidance based on the project's sample rules.

Priority-based food usage suggestions.

Breakfast, lunch and dinner suggestion examples.

Simple data analysis and visualizations.

Testing, documentation and final project demonstration.

Out of Scope for the first version

Automatic medical or nutritional advice.

Exact prediction of food safety or exact spoilage dates.

Large-scale commercial inventory management.

Complex deep-learning models before the basic workflow is validated.

Image-based food recognition unless the core prototype is completed first.

5. Sample Data Plan and Concrete Examples

To make the project measurable, the prototype will start with a small sample dataset. The following values are examples for demonstrating the planned workflow. They are not presented as official food-safety limits.

| Food Item | Category | Storage | Quantity | Priority Example | Planned System Action |
| --- | --- | --- | --- | --- | --- |
| Milk | Dairy | Refrigerator | 1 litre | High | Show near-use priority |
| Bread | Bakery | Room/Refrigerator | 1 pack | Medium | Include in quick-use suggestion |
| Tomato | Vegetable | Refrigerator | 6 pieces | Medium | Show in priority list |
| Rice | Grain | Dry storage | 2 kg | Low | Keep as available ingredient |
| Banana | Fruit | Room temperature | 6 pieces | Medium | Include in fruit/meal suggestion |
| Dal | Pulse | Dry storage | 1 kg | Low | Keep as available ingredient |
| Curd | Dairy | Refrigerator | 500 g | High | Show near-use priority |
| Carrot | Vegetable | Refrigerator | 500 g | Medium | Include in meal suggestion |

Example workflow: if the dataset contains milk, bread, tomato and rice, the system can sort them by the project priority rule, display the high-priority items first, and generate a simple suggestion such as using the higher-priority items in a planned meal. This demonstrates the connection between data entry, analysis, recommendation and waste reduction.

6. Planned Data Workflow

| Step | Activity | Output |
| --- | --- | --- |
| 1 | Data collection | Sample food records |
| 2 | Data cleaning | Consistent names, categories and missing-value handling |
| 3 | Data validation | Valid quantities and required fields |
| 4 | Analysis | Priority, category and storage summaries |
| 5 | Recommendation | Food-use and meal suggestions |
| 6 | Visualization | Simple charts/tables |
| 7 | Testing | Checked outputs and error list |
| 8 | Reporting | Final results and project documentation |

7. Resource Allocation

| Resource | Planned Use | Allocation |
| --- | --- | --- |
| Python | Data processing, analysis and recommendation rules | Core |
| Pandas | Tabular data handling | Core |
| Matplotlib | Basic visualizations | Core |
| CSV/Excel sample data | Initial dataset storage | Core |
| Jupyter Notebook / IDE | Development and testing | Core |
| Documentation tool | Report and final submission | Core |
| GitHub | Version control and project backup | Support |

8. Quantitative Project Goals

| Goal | Target | How It Will Be Checked |
| --- | --- | --- |
| Sample data size | ≥ 30 food records | Count valid rows in the final sample dataset |
| Core requirements | 100% of core functions planned | Checklist before adding optional features |
| Required fields | ≥ 95% complete records | Missing-value check |
| Core test cases | ≥ 20 manual test cases | Record expected vs actual output |
| Prototype correctness target | ≥ 90% on checked test cases | Manual verification of test results |
| Risk planning | ≥ 5 identified risks | Risk register with mitigation and contingency |
| Schedule tracking | 5 weekly milestones | Weekly completion checklist |
| Documentation | 100% core sections completed | Final report checklist |

9. Risk Management

Risk management will be handled throughout the project instead of only at the end. Each risk will have a probability, impact, early warning sign, preventive action and backup action. The priority score below is a planning score calculated as Probability × Impact, where both values are rated from 1 to 5.

| Risk | P | I | Score | Early Warning | Preventive Strategy | Contingency |
| --- | --- | --- | --- | --- | --- | --- |
| Limited project time | 4 | 4 | 16 | Core features may remain incomplete by the weekly deadline. | Freeze the core scope early; reserve the last 3 days of the project for testing and documentation; review progress every week. | Remove optional features and finish the core data workflow first. |
| Poor or inconsistent sample data | 3 | 4 | 12 | Many missing or differently formatted fields. | Define a data template before entering records; validate required fields; keep a small clean test dataset. | Use the clean test dataset for demonstrations while fixing the larger sample. |
| Programming/data-processing errors | 3 | 4 | 12 | Unexpected output, exceptions or incorrect calculations. | Develop one function at a time; test after each major change; keep simple error messages and validation checks. | Revert to the last working version and simplify the affected function. |
| Recommendation rules give unsuitable output | 3 | 4 | 12 | Manual test cases do not match expected project rules. | Write the rule clearly before coding; test at least 20 cases; manually inspect high-priority examples. | Disable the faulty recommendation rule and show the underlying data with an explanation. |
| Scope becomes too large | 4 | 3 | 12 | New features keep being added before core features are finished. | Use a must-have/optional list; optional features start only after core testing reaches the target. | Postpone image recognition, ML and extra-language features to future work. |
| Technical/model complexity | 2 | 4 | 8 | A complex method takes more time than expected. | Start with explainable Python rules and simple analysis; introduce advanced methods only if the basic version is stable. | Return to the simpler rule-based prototype. |
| Documentation delay | 3 | 3 | 9 | Report sections are left until the final day. | Update documentation after each milestone; maintain a weekly checklist. | Complete core screenshots, tables and results first, then add optional explanations. |

10. Five-Week Timeline and Gantt Chart

The following schedule gives a simple week-by-week plan for the full project. Week 1 is focused on planning and strategy development.

| Activity | W1 | W2 | W3 | W4 | W5 |
| --- | --- | --- | --- | --- | --- |
| Project planning & scope | ✓ |  |  |  |  |
| Data fields & sample dataset | ✓ | ✓ |  |  |  |
| Data cleaning & validation |  | ✓ | ✓ |  |  |
| Analysis & priority rules |  |  | ✓ | ✓ |  |
| Meal recommendations |  |  | ✓ | ✓ |  |
| Testing & improvements |  |  |  | ✓ | ✓ |
| Visualizations |  |  |  | ✓ | ✓ |
| Documentation & final demo |  |  |  |  | ✓ |

| Week | Dates | Milestone | Expected Deliverable |
| --- | --- | --- | --- |
| Week 1 | 07–13 Sep 2026 | Planning complete | Scope, objectives, resources, risks and timeline |
| Week 2 | 14–20 Sep 2026 | Data ready | Clean sample dataset and validation rules |
| Week 3 | 21–27 Sep 2026 | Core analysis | Priority/risk logic and initial outputs |
| Week 4 | 28 Sep–04 Oct 2026 | Recommendations & testing | Meal suggestions, charts and test results |
| Week 5 | 05–12 Oct 2026 | Final submission | Improved prototype, report and demonstration |

11. Expected Outcomes

Food items can be entered into the planned dataset or system interface.

Relevant food information can be retrieved in a clear format.

An estimated usable-period field can be displayed using the project's sample rules.

Storage recommendations can be provided as project guidance.

Food items can be categorized by priority or risk.

Food can be prioritized based on urgency within the prototype rules.

Meal suggestions can be generated from available sample items.

Simple data analysis can produce meaningful summaries and visualizations.

The final prototype can be tested using a defined set of manual test cases.

12. Success Criteria

The project will be considered successful for Week 1 planning when the following are clearly defined:

The problem, objectives and project scope are documented.

At least 30 sample records are planned for the prototype.

Core data fields and workflow are defined.

At least 5 risks have detailed mitigation and contingency actions.

The five-week timeline and milestones are documented.

Quantitative project targets are listed and can be checked later.

The core features are separated from optional future features.

- Conclusion

FreshPlan is a practical student-level data science project because it connects an everyday household problem with Python-based data analysis and recommendation techniques. The first week is focused on building a strong foundation instead of immediately developing a complex application. By defining the scope, preparing measurable goals, planning the data workflow, assigning resources, identifying risks and creating a timeline, the project can be developed in a systematic and realistic way.

The initial version will use simple and explainable recommendation rules. If the core functions are completed successfully, future versions may explore machine learning, image recognition, regional-language support and waste-pattern prediction. This phased approach keeps the project suitable for a student while leaving room for future improvement.