YUVAINTERN – NSDC INTERNSHIP

DATA SCIENCE PROJECT COORDINATOR

WEEK 2: DATA ACQUISITION AND MANAGEMENT PLANNING

Project Title:
FreshPlan
Meal Planner and Food Spoilage Prevention System

Prepared By:
KEDARISETTI . SAILAJA DEVI

Role:
Individual Project Coordinator

Internship Duration:
07 September 2026 – 12 October 2026

Project Duration:
5 Weeks

Technology Focus:
Python | Pandas | NumPy | Matplotlib | Scikit-learn | Data Analysis

# 1. Executive Summary

FreshPlan is an individual Python-based data science project designed to reduce household food waste by helping users understand stored food, storage conditions, estimated usable periods, spoilage risk, usage priority, and meal options. Week 2 focuses on data acquisition and management planning so that the later analysis and recommendation components can be developed from a structured and consistently prepared dataset.

The planned dataset will contain approximately 150–200 food inventory records covering at least 20 food categories, along with 100 or more recipe records for breakfast, lunch, and dinner. Important fields will include food name, category, quantity, purchase date, estimated expiry or usable period, storage location, risk level, and usage priority. Recipe records will include recipe name, meal type, ingredients, and preparation time.

The main data-quality targets for Week 2 are at least 95% completeness for required fields, less than 2% duplicate records, 100% valid date formats in retained records, and complete source tracking for externally obtained information. These are planned targets, not claims about completed data. The collected data will be validated, cleaned, standardized, and transformed using Python and Pandas before exploratory analysis.

# 2. Week 2 Objectives

Define the exact data required for FreshPlan.

Prepare a structured food inventory dataset and recipe dataset.

Identify suitable public or permitted information sources.

Record the source and purpose of externally obtained information.

Check missing, duplicate, inconsistent, and invalid values.

Standardize food names, categories, storage labels, units, and date formats.

Create derived fields such as Days_To_Expiry and Urgency_Level where appropriate.

Prepare a clear data pipeline for future Python-based analysis.

Define measurable data-quality targets for the project.

# 3. Data Requirements and Acquisition Plan

The Week 1 plan identifies food name, category, storage method, typical shelf-life range, storage temperature/category, spoilage indicators, and meal compatibility as important data. Week 2 expands these requirements into structured fields that can be stored and analyzed.

| Dataset | Required Information | Purpose |
| --- | --- | --- |
| Food Inventory | Food ID, food name, category, quantity, unit, purchase date, expiry/usable period, storage location | Track stored food and calculate usage priority |
| Food Reference | Food category, storage guidance, estimated shelf-life information, spoilage-risk guidance | Support consistent estimates and storage information |
| Recipe Dataset | Recipe ID, recipe name, meal type, ingredients, preparation time | Generate meal suggestions from available ingredients |
| Source Log | Source name, field used, access/reference note, date recorded | Maintain traceability of acquired information |

# 4. Data Sources and Acquisition Strategy

FreshPlan will use a combination of structured project-created records and permitted public information. Food inventory examples may be created for prototype testing, while reference information such as storage guidance and food characteristics will be collected from reliable public sources where permitted. Recipe information will be structured into the project's own recipe table rather than copying large amounts of copyrighted content.

Official food-safety or public-agency guidance can be used to support storage and food-handling information.

Publicly available food databases may be used for reference information when their usage terms permit it.

Recipe information should be collected or created in a way that respects source terms and copyright.

Every external record or important reference value will have a source note where applicable.

If a source cannot be verified or legally reused, it will not be treated as a project data source.

# 5. Proposed Data Dictionary

| Field | Type | Example | Purpose |
| --- | --- | --- | --- |
| Food_ID | Text | F001 | Unique identifier |
| Food_Name | Text | Tomato | Food item name |
| Category | Text | Vegetable | Food classification |
| Quantity | Numeric | 1 | Amount available |
| Unit | Text | kg | Standard quantity unit |
| Purchase_Date | Date | 2026-09-13 | Date item was purchased/stored |
| Expiry_Date | Date | 2026-09-18 | Known or estimated expiry date |
| Storage_Location | Text | Refrigerator | Storage condition/category |
| Shelf_Life_Days | Numeric | 5 | Estimated usable period in days |
| Spoilage_Risk | Text | High | Risk category |
| Urgency_Level | Text | Use First | Usage priority |
| Usage_Status | Text | Not Used | Current status |

# 6. Concrete Sample Data

The following is an illustrative sample for planning and testing. It is not presented as the final dataset. Actual records will be validated before analysis.

| ID | Food | Category | Storage | Example Usable Period | Risk | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| F001 | Potato | Vegetable | Cool-Dry Place | 3–4 weeks | Low | Normal |
| F002 | Tomato | Vegetable | Refrigerator | 7–10 days | Medium | Use Soon |
| F003 | Spinach | Leafy Vegetable | Refrigerator | 2–3 days | High | Use First |
| F004 | Rice | Grain | Pantry | Several months | Low | Long Storage |
| F005 | Milk | Dairy | Refrigerator | 2–3 days | High | Use First |
| F006 | Bread | Bakery | Room/Refrigerator | 5–7 days | Medium | Use Soon |

# 7. Data Annotation and Labeling Plan

The data will be annotated using simple, explainable labels so that the system can prioritize foods consistently. These labels are planning rules and may be adjusted after testing.

| Condition | Planned Label | Purpose |
| --- | --- | --- |
| Expiry already passed | Expired | Flag for immediate checking |
| 0–2 days remaining | High / Use First | Highest usage priority |
| 3–5 days remaining | Medium / Use Soon | Encourage earlier use |
| >5 days remaining | Low / Normal | Lower immediate priority |
| No reliable expiry information | Low Confidence | Avoid presenting an uncertain estimate as exact |
| Ingredient occurs in a recipe | Ingredient_Match = 1 | Support meal recommendation |

# 8. Data Acquisition Procedure

Finalize the required fields and data dictionary.

Create a structured template for food and recipe records.

Collect or create the initial food records and recipe records.

Record source information for externally obtained reference data.

Check whether each source permits the intended project use.

Validate dates, units, categories, and required fields.

Store the cleaned data in a consistent CSV/SQLite-ready structure.

Maintain a separate source/reference log for traceability.

# 9. Data Pipeline / Flow

DATA SOURCES
↓
FOOD + RECIPE DATA COLLECTION
↓
SOURCE TRACKING
↓
DATA VALIDATION
↓
MISSING & DUPLICATE CHECKS
↓
STANDARDIZATION
↓
TRANSFORMATION & FEATURE CREATION
↓
CLEAN DATASET
↓
EDA / RISK ESTIMATION / MEAL RECOMMENDATION

# 10. Data Cleaning and Transformation Plan

| Issue | Example | Planned Action |
| --- | --- | --- |
| Missing value | Storage location blank | Check source; fill only when reliable, otherwise mark as missing |
| Duplicate | Same Food_ID repeated | Remove or merge after verification |
| Inconsistent name | Tomato / tomato | Standardize text format |
| Inconsistent category | Leafy Veg / Vegetable | Map to agreed category names |
| Invalid date | 2026/35/90 | Validate and correct only when source supports correction |
| Unit inconsistency | kilogram / kg | Standardize units |
| Impossible value | Negative quantity | Flag for review and correct/remove |
| Expiry calculation | Purchase and expiry dates | Calculate remaining days after date validation |

# 11. Python-Based Data Management Workflow

Python will be used to make the data-processing steps repeatable. Pandas will be the main library for loading, checking, cleaning, and transforming tabular data. NumPy can support numerical operations, and Matplotlib can be used later for simple visualizations. Scikit-learn will be considered only if the available dataset is sufficient for a meaningful prediction task.

Load the dataset using Pandas.

Inspect columns, data types, missing values, and duplicate records.

Standardize text fields and categories.

Validate date and numeric fields.

Create derived fields such as Days_To_Expiry.

Assign planned urgency and risk labels.

Save the cleaned dataset for analysis.

Create simple summary statistics and visualizations.

# 12. Example Feature Engineering

For a validated record, the remaining usable period can be represented by Days_To_Expiry. For example, if an item has an expiry date of 18 September 2026 and the project reference date is 15 September 2026, the planned calculation gives 3 days remaining. Under the Week 2 labeling plan, this falls into the 3–5 day range and can receive a Medium / Use Soon label. This is an illustrative calculation; actual records will use their validated dates.

# 13. Initial Recommendation Scoring Plan

The first prototype will use a simple and explainable scoring approach instead of immediately depending on a complex machine-learning model. A planned score can combine expiry urgency, ingredient matching, meal/diet compatibility, and preparation convenience.

| Factor | Planned Weight | Reason |
| --- | --- | --- |
| Expiry urgency | 40% | Foods closer to expiry should receive higher priority |
| Ingredient match | 30% | Available ingredients should strongly influence suggestions |
| Meal/diet match | 20% | Suggestion should fit the selected meal type and available data |
| Preparation convenience | 10% | Simple recipes can be prioritized when appropriate |

These weights are initial prototype values. They will be reviewed after testing and should not be treated as scientifically validated weights.

# 14. Ethical, Legal, and Privacy Considerations

Use only public or permitted data for the project.

Respect source licenses, terms of use, copyright, and attribution requirements.

Avoid collecting unnecessary personal information.

If user-entered inventory data is stored, keep it limited to information required by FreshPlan.

Do not present estimated shelf life as a guaranteed food-safety decision.

Food condition can vary with temperature, freshness, packaging, and handling; the system should provide guidance rather than laboratory-level certainty.

Maintain source notes so that important reference information can be traced and reviewed.

# 15. Data Governance and Quality Control

The dataset will be maintained with consistent naming, versioned working files, unique record IDs, and a source/reference log. Before analysis, the data will pass basic validation checks. Major transformations will be documented so that the same steps can be repeated if the dataset changes.

# 16. Detailed Risk Management and Mitigation

| Risk | Possible Effect | Detailed Mitigation Strategy |
| --- | --- | --- |
| Insufficient data | Weak analysis and limited recommendation coverage | Set a minimum target of 150 food records and 100 recipes; add records in stages and review category coverage. |
| Unreliable shelf-life information | Incorrect estimates | Cross-check important values, record sources, use ranges/estimates, and clearly communicate uncertainty. |
| Missing or inconsistent fields | Cleaning problems and biased analysis | Use required-field checks, standardized categories, validation rules, and documented missing-value handling. |
| Duplicate records | Incorrect counts and analysis | Use unique IDs and Pandas duplicate checks before analysis. |
| Limited individual-project time | Core features may remain incomplete | Prioritize food data, risk estimation, priority logic, and meal suggestions before optional advanced features. |
| Technical errors | Incorrect calculations or processing | Develop step-by-step, test calculations with sample records, keep backup files, and verify outputs before submission. |
| Over-complex ML model | Poor performance or difficult explanation | Start with rule-based logic; consider ML only if the dataset supports it and evaluate it against the simple baseline. |
| Source/license issue | Data may not be reusable | Check source terms before use, record the source, and replace unsuitable data with permitted alternatives. |

# 17. Quantitative Data Quality Goals

The following are Week 2 targets for planning and quality control. They represent intended goals, not completed results.

| Metric | Target |
| --- | --- |
| Food inventory records | 150–200 |
| Recipe records | 100+ |
| Food categories | 20+ |
| Required-field completeness | ≥95% after validation |
| Duplicate records | <2% |
| Valid retained date formats | 100% |
| Missing values | <5% for required fields after validation |
| External-source traceability | 100% of retained external reference records |
| Major transformations documented | 100% |

# 18. Week 2 Work Schedule

| Day | Planned Activity | Expected Output |
| --- | --- | --- |
| Day 1 | Confirm requirements and data dictionary | Final field list |
| Day 2 | Prepare initial food records | Food sample dataset |
| Day 3 | Prepare recipe records and source notes | Recipe dataset + source log |
| Day 4 | Validate and clean data with Pandas | Cleaned dataset |
| Day 5 | Transform data and create derived fields | Analysis-ready fields |
| Day 6 | Finalize pipeline, quality checks, ethics and risks | Management plan |
| Day 7 | Review, test, format and document | Week 2 report and datasets |

# 19. Individual Project Responsibilities

FreshPlan is an individual project. All project activities are performed and coordinated by Sailaja Devi. Faculty or internship evaluators may provide review or feedback, but there are no additional project team members.

Project planning and coordination

Data acquisition and source tracking

Food and recipe dataset preparation

Data annotation and labeling

Data cleaning and validation

Python-based preprocessing and analysis

Feature preparation and recommendation logic

Testing and quality checks

Documentation and final submission

# 20. Expected Week 2 Deliverables

Structured food dataset template and initial records.

Recipe dataset structure and initial records.

Proposed data dictionary.

Data acquisition and source-tracking plan.

Data cleaning and transformation plan.

Data pipeline/flow representation.

Python-based data management workflow.

Ethical, legal, privacy, and governance considerations.

Detailed risk mitigation plan.

Quantitative data-quality targets.

# Conclusion

Week 2 establishes the data foundation required for FreshPlan to move from project planning toward practical data analysis and development. The planned food and recipe datasets, data dictionary, source-tracking process, validation rules, cleaning steps, and measurable quality targets provide a structured approach for managing project data. Specific sample records and quantitative goals also make the planned work measurable and easier to evaluate.

As an individual project, FreshPlan will follow a focused and realistic development approach. Reliable data preparation will be prioritized before advanced modeling, and simple explainable methods will be used first. The Week 2 plan therefore provides a clear foundation for later spoilage-risk estimation, food prioritization, meal recommendation, visualization, testing, and final project development.